3 October 2015

Isle of Wight catchment

River Basin Management Plan

Cycle 2, 2015-21

- What Isle of Wight waterbodies are failing for according to the Water Framework Directive

- Objectives for cycle 2 of RBMP (2015-21)

- Likely action to address the fail

WFD classifications for surface water, are a pass: High or Good, or three levels of fail: Moderate; Poor;  Bad. Groundwater is rated as Good or Poor.

Objectives are to address all the issues listed for each waterbody by the date specified. The target is to get to Good Ecological Status GES (if the waterbody is not modified) or Good Ecological Potential GEP (if modified).

Monktonmead Brook GB107101006120

Overall status is Poor;. It is a heavily modified water body for flood risk and urbanisation.

Objective: status is likely to be Moderate by 2021 and optimistically, Good by 2027

| Issues | Actions needed |
| --- | --- |
| Mitigation Measures are needed for channel modifications, so river is a Moderate fail. | Sites have been identified in Ryde where it may possible to reinstate meanders in three straightened sections, with river restoration, scrub and tree removal. Eel passage and water storage in the upper catchment could be considered as part of the options appraisal for the Montonmead outfall. Providing wider WFD benefits with the inclusion of mitigation measures. Options to reduce the risk of flooding in Ryde are being looked at. This needs to happen, so we can define the Mitigation Measures required. What is needed is a clear outfall that can deal with a 1 in 75 year flood event. Outfall into Marina would cost £2 to £3 million. Upstream storage would increase cost. Options to go for public consultation next year. By March we need to know the preferred option. Construction due to start in October 2015. |
| Invertebrates status is Good. More representative sampling point gave a realistic result. |  |
| Phosphate is Moderate. The main reasons for failure are: -mixed drainage in Ryde, -sewage and industrial/trade discharges; and -inputs from arable and livestock agricultural activities. | EA is working with working with Southern Water to identify misconnections and developing a plan of action. A phosphate investigation/ monitoring to be undertaken in 2015. EA to have catchment walkover to identify agricultural diffuse issues. See Ryde Shellfish Action Plan under Wootton Creek Trac section, for supporting driver to address misconnections. |
| Macrophytes and Phytobenthos Combined (Phytobenthos) are Moderate. Natural low gradient flow and shaded conditions means that it will be difficult to get to Good. River was slowed to prevent flooding and eroding of the railway line. Phosphates not impacting on the monitoring site. | Stage 1 investigation to be undertaken when?. |